Intern Team Distribution Plan

Project: AI-Powered Campus Helpdesk & Notice Assistant

# 1. Purpose of This Document

This document defines how 7 interns will be divided for the Campus Helpdesk & Notice Assistant project. The goal is to keep each intern accountable for a clear module while ensuring smooth integration across backend, database, RAG, agents, frontend, testing, and demo preparation.

# 2. Project Summary

The Campus Helpdesk & Notice Assistant is a multi-agent RAG-based chatbot for students. It answers questions from uploaded college documents such as admission brochures, fee structures, academic calendars, hostel rules, exam timetables, and placement documents. It can also create simple actions such as tickets, reminders, notices, and escalation logs.

# 3. Recommended Team Split for 7 Interns

| Intern | Main Responsibility | Expected Output |
| --- | --- | --- |
| Intern 1 (Prakash) | Backend API Development | FastAPI setup, base routes, chat API structure, response format, API integration support. |
| Intern 2 (Rahnuma) | Database and Core Services | SQLite schema, SQLAlchemy models, service layer, seed data, database validation. |
| Intern 3 (Gaurav) | RAG Indexing Pipeline | Document loading, PDF extraction, text chunking, embeddings, ChromaDB indexing, reindex flow. |
| Intern 4 (Ritu raj) | RAG Retrieval, Answering, and Citations | Top-k retrieval, answer generation, source citation, confidence score, fallback response. |
| Intern 5(Hemant) | Agents and Tools | LangGraph workflow, intent routing, Query Intake Agent, RAG Agent, Action Agent, Notice Agent, Escalation Agent, tool integration. |
| Intern 6(Vidhi,Keshav) | Student Frontend | React chat UI, message bubbles, source cards, ticket/reminder confirmation cards, notice display. |
| Intern 7(Vidhi,Keshav) | Admin Dashboard, Testing, and Demo | Admin dashboard, document upload page, ticket/notice/reminder pages, test cases, final documentation, demo script. |

# 4. Workstream Grouping

The 7 interns should work as 4 small workstreams:

| Team | Members | Main Scope |
| --- | --- | --- |
| Backend Team | Intern 1, Intern 2 | APIs, database, service layer, audit logs, integration with tools. |
| AI/RAG Team | Intern 3, Intern 4 | Document indexing, retrieval, answer generation, citations, confidence score. |
| Agent Team | Intern 5 | Agent routing, LangGraph flow, tool calling, escalation decisions. |
| Frontend and Demo Team | Intern 6, Intern 7 | Student UI, admin dashboard, testing, documentation, final demo. |

# 5. Detailed Responsibilities by Intern

## Intern 1 - Backend API Development

Set up FastAPI project structure and application entry point.

Create common API response format for success and error cases.

Build the main /api/chat route and connect it with the agent workflow.

Create API routes for tickets, reminders, notices, documents, and admin logs.

Coordinate API contracts with frontend and agent teams.

## Intern 2 - Database and Core Services

Create SQLite database and SQLAlchemy models.

Design tables for students, tickets, reminders, notices, escalations, and audit logs.

Build service layer functions for CRUD operations.

Create seed data for sample notices and student records.

Validate database operations during integration testing.

## Intern 3 - RAG Indexing Pipeline

Create document upload and storage structure.

Implement PDF text extraction using PyPDF or pdfplumber.

Split documents into clean chunks with metadata.

Generate embeddings for each chunk.

Store chunks and metadata inside ChromaDB.

Build reindexing logic when new documents are uploaded.

## Intern 4 - RAG Retrieval and Answer Logic

Implement top-k semantic retrieval from ChromaDB.

Prepare context for the LLM using retrieved chunks.

Generate answers from college documents.

Return source document name and page number with each answer.

Add confidence score and low-confidence fallback response.

Test RAG quality using sample admission, fee, syllabus, timetable, and hostel questions.

## Intern 5 - Agents and Tools

Design intent categories such as information_query, create_ticket, create_reminder, show_notice, and escalation.

Build Query Intake Agent to classify user messages.

Build LangGraph workflow for routing between agents.

Integrate Ticket Tool, Reminder Tool, Notice Tool, and Escalation Tool.

Ensure the agent calls tools safely and logs every action.

Coordinate end-to-end flow with backend and frontend teams.

## Intern 6 - Student Frontend

Create React + Vite project setup.

Build student chat screen with input box and message history.

Create message bubbles for user and assistant messages.

Display citations/sources returned by RAG answers.

Display ticket-created and reminder-created confirmation cards.

Display latest notices in a clean card layout.

## Intern 7 - Admin Dashboard, Testing, and Demo

Build admin dashboard layout.

Create pages for document upload, ticket list, notice list, reminder list, escalation logs, and audit logs.

Prepare functional test cases for every feature.

Coordinate bug tracking and final issue list.

Prepare README, setup guide, final demo script, and presentation support.

Perform final integration testing with all interns.

# 6. Week-Wise Development Plan

| Week | Focus Area | Expected Work |
| --- | --- | --- |
| Week 1 | Project setup and foundation | Backend setup, database schema, basic React UI, initial API routes, RAG file structure, agent flow design, project README. |
| Week 2 | RAG and core APIs | Ticket/reminder/notice APIs, document extraction, chunking, embeddings, vector store, retrieval, chat API integration, document upload UI. |
| Week 3 | Agents, tools, and UI integration | LangGraph workflow, intent routing, tools for ticket/reminder/notice/escalation, confidence score, UI cards, admin pages. |
| Week 4 | Testing, dashboard, and final demo | End-to-end testing, bug fixing, seed data, audit log review, UI polish, demo script, final documentation. |

# 7. Integration Plan

1.  Intern 1 and Intern 2 will first finalize API contracts and database models.

2.  Intern 3 and Intern 4 will expose RAG functions that can be called by the agent workflow.

3.  Intern 5 will connect intent routing with backend tools and RAG functions.

4.  Intern 6 will consume /api/chat and display student-facing responses.

5.  Intern 7 will connect admin pages with backend APIs and track testing issues.

6.  Daily integration should happen using a shared GitHub branch strategy and pull requests.

7.  At the end of each week, the team should run one end-to-end demo flow.

# 8. Daily Status Update Format

Each intern should provide a short update using this format:

| Update Item | Description |
| --- | --- |
| Yesterday | What task was completed? |
| Today | What task will be worked on? |
| Blocker | Any issue, dependency, or help required? |
| Output | Code, API, UI screen, test result, or document completed. |

# 9. Final Deliverables by Intern

| Intern | Final Deliverable |
| --- | --- |
| Intern 1 | Working backend APIs, API documentation, chat route integration. |
| Intern 2 | Database schema, service layer, seed data, database validation report. |
| Intern 3 | Working document indexing pipeline and ChromaDB vector store. |
| Intern 4 | RAG answer function with citations and confidence score. |
| Intern 5 | Working LangGraph multi-agent flow and action tools. |
| Intern 6 | Student chat UI with answer, citation, ticket, reminder, and notice display. |
| Intern 7 | Admin dashboard, test cases, final README, setup guide, and demo script. |

# 10. Final Demo Responsibilities

Intern 1: Explain backend architecture and main API flow.

Intern 2: Explain database tables and how records are stored.

Intern 3: Explain document loading, chunking, embeddings, and ChromaDB indexing.

Intern 4: Explain RAG answer generation, source citations, and confidence score.

Intern 5: Explain multi-agent routing and tool calling.

Intern 6: Demonstrate student chat UI.

Intern 7: Demonstrate admin dashboard, testing results, and final project documentation.

# 11. End-to-End Demo Flow

1.  Student asks: What is the MCA fee structure?

2.  Assistant answers from uploaded fee document with citation.

3.  Student asks: Show latest 3 notices.

4.  Assistant returns latest notices from the notice database.

5.  Student asks: Create a grievance ticket for fee receipt issue.

6.  Assistant collects missing name/email if required and creates a ticket.

7.  Student asks: Remind me about fee payment on 15 June.

8.  Assistant creates a reminder record.

9.  Student asks an unsupported question.

10.  Assistant logs it as escalation for admin review.

# 12. Mentor Review Checklist

| Area | Review Point |
| --- | --- |
| Backend | APIs are working, errors are handled, response format is consistent. |
| Database | Tables are correct, data is saved properly, seed data is available. |
| RAG | Answers are document-based, citations are visible, low-confidence fallback works. |
| Agents | Intent routing works, tools are called correctly, actions are logged. |
| Frontend | Chat UI is clean, cards are displayed properly, admin dashboard is usable. |
| Testing | All demo flows are tested and documented. |
| Documentation | README, setup guide, and demo script are complete. |

# 13. Final Notes

This distribution gives every intern a clear ownership area while keeping the whole project connected. The project should be reviewed weekly through working demos instead of only code review. The final goal is not just to build a chatbot, but to deliver a complete campus helpdesk workflow with RAG, agents, actions, dashboard, and audit logs.